Presque Isle County Road Commission

Minutes

April 3, 2024

The regular meeting of the Board of Road Commissioners for Presque Isle County was held at the Road Commission office at 657 South Bradley, Rogers City, Michigan. Chairman Thomas Catalano called the meeting to order at 8:30 a.m.

Board Members Present: Norman Quaine, Thomas Catalano, Robert Macomber

Also Present: Supt./Mgr David Kowalski, Clerk Anne Wirgau

Visitors:  Clifford Tollini-Presque Isle County Commissioner

Minutes:

A motion was made by Quaine (Macomber) to approve minutes from March 27, 2024 regular meeting as presented.

Ayes:  All

Accounts Payable:

A motion was made by Quaine, Macomber to approve the April 3, 2024 accounts payable in the amount of $326,796.64

Ayes:  Catalano, Macomber, Quaine

Visitors:

Supt./Mgr Report:

• Supt./Mgr   has ordered the Permazyne for upcoming projects.

• MDOT has advised there is $700,000.00 in our general maintenance fund to use and there will also be TWAs (Transportation Work Authorization) this year.

• All the boards have been installed at the Grand Lake Dam as of April 1, 2024

• Bridge maintenance work applications have been submitted for work to be done in 2027.  Spile Dam replacement cost is estimated to be $1,368,000.00.

• 638 Hwy (Grand Lake Road to Twp Line) and Highland Pines (Pine St to Garrity – 3,000’) projects will be started soon as Bolen intends to pave these back-to-back.

• Posen Foreman Zdybel has asked if we could seal/fog 2,700 feet of 638 Hwy from Highland Pines to the Presque Isle Township line.  The road was paved in 2017 and is breaking up in the 2,700-foot section.  Approximate cost would be $12,000.00 plus equipment and labor.

• Supt./Mgr has received culvert quotes as follows:

St. Regis Culvert			$18,469.62

Jensen Bridge & Supply Co.		$18,860.60

Cadillac Culvert Inc			$20,188.40

• MDOT is considering setting us up with a prewet tank and use the trucks we purchased from Grand Traverse County Road Commission as they are set up for prewetting.

• Griffin Bredow has been working for us on and off through college and has now indicated he will be obtaining a CDL-A and would like to continue working here. Discussion was held.

• Supt./Mgr received a mileage-based user fee PR announcement from CRA.

• State with be doing vehicle counts in several areas of the county this summer.

• Supt./Mgr was advised by CRA Director Denise Donohue the Federal government is not making any decisions on the status of the Monarch Butterfly any time soon.  When and if  CRA does a statewide application to US Fish & Wildlife counties will be notified and a mitigation program will be launched.

•  Commissioner Quaine updated the Board on the status of Williams Road.  There is no documentation to be found through title search which shows the Road Commission giving up McNitt jurisdiction.  Supt./Mgr will be sending Cadillac Products and Mr. Reisner correspondence explaining and showing via a map the road status.

Unfinished Business:

Supt./Mgr Kowalski advised the Board the DTE Road Use Agreement for the Little Trout Solar project has been signed with DTE placing $600,000.00 into an escrow account for road repairs.

The full-size engineered plans for the possible relocation of Lost Lake Road on the Allan Berg property have been received.  Commissioners Quaine and Macomber will review the plans and report at next Board meeting.  Supt./Mgr will be contacting MCRCSIP attorneys to set up a virtual meeting to discuss the Road Commission’s options and obligations on the proposed project.

New Business:

The establishment of a non-interest-bearing bank account was tabled.  Clerk Wirgau is doing more research on the type of account needed and will report at the next meeting.

A motion was made by Macomber (Quaine) to advertise for asphalt to pave South Rogers Road from Hawks Hwy one mile north (Noffze line) with bid opening at 9:00 am on April 17, 2024.

Ayes:  Macomber, Quaine, Catalano

A motion was made by Quaine (Macomber) to add a 2700 foot portion of 638 Highway (Highland Pines to Krakow Twp line) to the 2024 sealcoat/fog project list.

Ayes:  Catalano, Macomber, Quaine

The next scheduled regular meetings of the Presque Isle County Road Commission are set for Wednesday, April 17, 2024 at 8:30 a.m. and Wednesday, May 1, 2024 at 8:30 a.m.

With no further business to come before the Board, Chairman Catalano adjourned the meeting at  9:30 a.m.