Presque Isle County Road Commission

Minutes

August 17, 2015

The regular meeting of the Board of Road Commissioners for Presque Isle County was held at the Road Commission office at 657 South Bradley, Rogers City, Michigan. Chairman Ronald Bischer called the meeting to order at 8:30 a.m.

Board Members Present:  Ronald Bischer, Thomas Catalano, Charles Rhode

Also Present: Supt./Mgr Gerald Smigelski, Clerk Anne Wirgau,

Visitors:  Sheryl Diamond

Minutes:

Motion by Rhode (Catalano) to approve the minutes from the August 3, 2015 meeting.	Ayes:  All

Visitor:

Sheryl Diamond, resident of Campbell Drive, appeared before the Board to request work be done on Roost Road, Campbell Road, White and Red Pine Roads.  The roads are very dusty and are like washboards.  Mrs. Diamond also stated people are driving too fast past her residence.

Discussion was held by the Board, Supt./Mgr and Mrs. Diamond regarding the high use of the above mentioned roads due to the 489 Bridge reconstruction project.  Supt./Mgr will ask Onaway Foreman to have the area brined and graded if possible.

Mrs. Diamond also asked if the snow plow driver could not plow up her lawn as he rounds the corner of Campbell and White Pine during the plowing season.  Supt./Mgr will also pass this information on to the Onaway Foreman.  Mrs. Diamond left the meeting at 8:45 a.m.

Accounts Payable:

Motion by Catalano (Rhode) to approve the August 17, 2015 accounts payable in the amount of $115,570.76

Ayes:   Catalano, Rhode, Bischer

Supt./Mgr Report:

- Pulverizing on Klee and South Rogers road is completed.  Bolen Asphalt is tentatively planning to start the paving next week, weather permitting.

- The Ocqueoc lake Road gravel installation project is complete and Bearinger Township has been billed.

- Supt./Mgr updated the Board on the status of the 489 Bridge reconstruction project.  The south side pilings have been removed and the bridge crew is working on removal of the north side pilings.  A few additional signs have been installed to advise travelers the bridge is out of use.

- Supt./Mgr attended an informational meeting hosted by House Representative Peter Pettalia last week.  Representative Pettalia said he expected transportation funding bills to be enacted before the end of the calendar year.  Seven counties were in attendance at the meeting.

- Crews are finishing up MDOT TWAs and will be working on state trunk lines to use the remaining funding in the MDOT budget before the end of September.

- The Posen crew will be working on a problem area on Darga Highway, between Leer and Hincka Roads.  An area in the roadway keeps collapsing and the crew will cut the asphalt and dig out to locate the problem.  An asphalt patch will have to be done at a later date.

- The Leer Road bridge is scheduled to have some maintenance work done within the next few weeks.  Field stone and rip rap will be added under the bridge where washouts are occurring.

- A response letter to Mr. Terry Wregglesworth’s correspondence from last meeting was given to the Board for review, approval and signature.

- Discussion was held regarding a letter received from CRASIF regarding  informational meetings about changing from a group fund to a mutual fund.

Unfinished Business:

After brief discussion, a motion was made by Rhode (Catalano) to name the reconstructed 489 Bridge over the Rainy River as:  “Rainy Beach Bridge”.

Ayes:  All

Chairman Bischer received a complaint from Newt Chapman, a member of the Ocqueoc bear hunting group, regarding Thorne Road being closed.  The Road Commission decertified Thorne Road in 2014 as there was no deeded right of way or easement and no maintenance had  been done on the road within the past twenty years.

Supt./Mgr Smigelski spoke with the adjoining property owner, Andy McCreery, this spring regarding the status of Thorne Road.  Mr. McCreery was informed that the Road Commission did not claim it as a county road and if he wished to install a cable he should speak to the other adjoining property owners.  The Road Commission does not have any further interest in the road and the bear hunters can contact the property owners for permission to access State land.

New Business:

A motion was made by Catalano (Rhode) to appoint Susan Paull as Voting Delegate at the 2015 MERS Annual conference in Grand Rapids October 8-9, 2015 and to allow expenses for one administrative and one employee representative to attend the conference.

Ayes:  Bischer, Catalano, Rhode

A motion was made by Catalano (Rhode) to appoint Supt./Mgr Gerald Smigelski as Voting Delegate and Clerk Anne Wirgau as Alternate Voting Delegate for the 2015 NMARC Annual Meeting to vote on behalf of the Road Commission on Thursday, September 17, 2015.

Ayes:  Rhode, Bischer, Catalano

The following resolution was offered by Commissioner Rhode and supported by Commissioner Catalano:

RESOLUTION 2015-6

Resolution of the Board of Commissioners of Presque Isle County Road Commission to enter MDOT Contract # 15-5426

WHEREAS, there has been presented to this meeting a desire of the Commissioners of Presque Isle County Road Commission to enter a contract between Presque Isle Road Commission and the Michigan Department of Transportation (MDOT) .

WHEREAS, this Board has reviewed the Contract # 15-5425 and finds it is in the best interest and to the benefit of the Presque Isle County Road Commission to enter into such a contract to perform hot asphalt surfacing work along County Road 451 from the Montmorency County Line northerly to Molski Road; including aggregate shoulders, culvert replacement, permanent signing, and pavement marking work; and all together with necessary related work.

NOW THEREFORE IT IS RESOLVED, that Chairman Ronald Bischer and Supt./Mgr Gerald Smigelski of the Presque Isle County Road Commission are authorized to execute such documents, in the name and on behalf of this County Road Commission.

THIS RESOLUTION is effective this date, with all present Commissioners voting affirmatively.

Adopted	Ayes:  Catalano, Rhode, Bischer

Nays:  None

A motion was made by Rhode (Catalano) to authorize Clerk Wirgau to open a new savings account at Huron National Bank naming Supt./Mgr, Clerk and County Treasurer as authorized users.

Ayes:  Rhode, Catalano, Bischer

A motion was made by Catalano (Rhode) to authorize Chairman Bischer to sign the MDOT Annual Certification of Employee-related Conditions which certifies compliance with PA 152 of 2011, MCL 15.561 to 15.569 and meets the State transparency reporting requirements.

Ayes:  All

A motion was made by Catalano (Rhode) to change the first meeting date of September 7, 2015 to Tuesday, September 8, 2015 due to the Labor Day Holiday.

Ayes:  All

The next meeting dates will be Tuesday, September 8, 2015 at 8:30 a.m. and Monday, September 21, 2015 at 8:30 a.m.

A motion was made by Rhode (Catalano) to adjourn at 10:03 a.m.

Ayes:  All