Presque Isle County Road Commission

Minutes

August 21, 2017

The regular meeting of the Board of Road Commissioners for Presque Isle County was held at the Road Commission office at 657 South Bradley, Rogers City, Michigan. Chairman Thomas Catalano called the meeting to order at 8:30 a.m.

Board Members Present:  Thomas Catalano, Ronald Bischer, Charles Rhode

Also Present: Supt./Mgr Gerald Smigelski, Clerk Anne Wirgau

Visitors: Presque Isle County Commissioner Lee Gapczynski

Minutes:

Motion by Bischer (Rhode) to approve the minutes from the August 7, 2017 meeting as corrected.

Ayes:  All

Accounts Payable:

Motion by Rhode (Bischer) to approve the August 21, 2017 accounts payable in the amount of $86,287.95

Ayes:   Bischer, Rhode, Catalano

9:00 a.m.  Public Hearing – Wregglesworth Road Abandonment

Chairman Catalano opened a public hearing at 9:00 a.m. to receive comments on the abandonment of Wregglesworth Road, Allis Twp, T34N, R2E, Section 27/28.  No one appeared to comment and the Supt./Mgr did not receive any written or verbal comments.

The following resolution was offered by Commissioner Bischer and supported by Commissioner Rhode:

Road Abandonment Resolution

Wregglesworth Road

2017-4

WHEREAS, a petition has been presented to the Board of Road Commissioners to abandon  Wregglesworth Road located in Allis Township, T34N, R2E, Section 27/28.

HEREAS, this road is not developed and is not maintained by the Presque Isle County Road Commission and;

WHEREAS, by the relinquishment of the Road Commission jurisdiction over this portion of road it would not hinder any property owner from accessing their property;

NOW THEREFORE BE IT RESOLVED that the Presque Isle County Board of Road Commissioners does hereby abandon their jurisdiction over the above described road.

Adopted:	Ayes:     Catalano, Rhode, Bischer

Nays: 	   None

Supt./Mgr. Report:

- Supt./Mgr presented progress schedules for the Bolton Road and County Road 451 (Hawks) projects to the Board.  Discussion was held regarding truck traffic.

- The Oxbow Creek culvert replacement project is complete and Huron Pines has been billed.

- Church Hwy and Felax Road have been pulverized and are awaiting final grading just prior to paving in September.  Crew is finishing up on minor ditch cleanout on Birchwood this week.

- Onaway crew has placed Allis Twp purchased gravel down on 5 Mile Highway, the 1st of 5 roads they want graveled. Belding Road is next on the list.  Onaway crew has also installed floor tile in the Onaway garage office and restroom.

- Posen’s crew worked with PIE & G and Hyde’s Tree Service to cut down dead trees in the Birch Hill area on E. Grand Lake Road last week.

- Supt./Mgr met with Allis Township Supervisor Cliff Tollini regarding possible special assessment on Co. Rd 638 between the bridge and M-33, sound like there is enough interest to pursue.  Supt./Mgr will be working with County Road Engineer Straley to come up with an estimated cost.  Supervisor Tollini reported there is no interest among residents on 638 Highway on the east end to do a special assessment for paving.

- Supt./Mgr attended a follow up meeting regarding the Maple Drive Bridge.  The County will be sending our letters to property owners and installing weight limit signs on the bridge.  They will be looking for the property owners who use the bridge to pay for repairs/replacement.

- Supt./Mgr met with the Grand Lake Sportsman’s Club and a DNR representative regarding the boat launch at Gilchrest Park which they want to dredge.  Supt./Mgr has contacted MCRCSIP regarding the question put forth by Commissioner Rhode regarding liability at the boat launch area with deeper dredging of the launch.  Gayle Cummings, MCRCSIP Director, gave an opinion that there would be a low risk of gross negligence and MCRCSIP Attorney Henn also stated there would be a very low risk to the Road Commission.  The Road Commission would apply for the DNR grant and the Grand Lake Sportman’s Club would match the grant, the Road Commission would not be contributing any money to the project.

- Discussion was held regarding crushing gravel at Northcott Pit – North Allis Twp.  The M-211 pit gravel has been all used; also the Hincka pit stockpile has been depleted entirely.  Supt./Mgr is waiting for a price from Northcott and would recommend crushing a supply of 30,000 to 50,000 ton this fall. Sand is available at the 5 Mile pit for mix with the Northcott gravel and would need to be hauled by our crew to the M-211 pit.  Eleven payments of $5,000 remain to be paid to Alpena Aggregate for the Miller pit supply.

- Prices for County salt are lower for this winter, $8.23 less than last year for early salt at $43.11 per ton and $6.26 less than last year for backup salt at $55.07 per ton.

- Supt./Mgr will be on vacation Wednesday and Thursday this week.  Available by cell phone.

- Discussion was held regarding the addition of a lean to on the salt shed.  County Road Engineer Straley is working on estimates and speaking with contractor about materials.  Commissioner Rhode asked about using local rough lumber for the interior walls.  Supt./Mgr will check with Engineer Straley regarding this.

Unfinished Business:

Supt./Mgr reviewed the bids for the office boiler repair and spoke with low bidder Zgorski-Micketti.  Chris Marx of Zgorski-Micketti stated the bid amount was correct and has confidence that the correct parts were bid on.

A motion was made by Catalano (Bischer) to award the bid to Zgorski-Micketti.

Ayes:  Bischer, Rhode, Catalano

Supt. /Mgr Smigelski advised the Board the Manitou man lift is operational and he is checking into training available for its use.  Discussion was held regarding where the lift might be used in operations.

New Business:

A motion was made by Rhode (Bischer) to allow expenses for the Supt./Mgr and Foremen to attend the 43rd Annual Superintendents’ Seminar October 4-6, 2017 at Little River Resort, Manistee.

Ayes:  Catalano, Rhode, Bischer

The next meeting dates will be Wednesday, September 6, 2017 at 8:30 a.m. and Monday, September 18, 2017 at 8:30 a.m.

A motion was made by Rhode (Bischer) to adjourn at 9:45 a.m.           Ayes:  All