Presque Isle County Road Commission

Minutes

July 15, 2013

The regular meeting of the Board of Road Commissioners for Presque Isle County was held at the Road Commission office at 657 South Bradley, Rogers City, Michigan. Chairman Charles Rhode called the meeting to order at 8:30 a.m.

Board Members Present: Charles Rhode, Ronald Bischer, Thomas Catalano

Also Present: Supt./Mgr Smigelski, Clerk Anne Wirgau

Visitors:   Dan Walters, Grand Traverse Diesel; Mike Denno, Diesel Truck Sales

Minutes:

Motion by Bischer (Catalano) to accept the minutes from the July 1, 2013 meeting.

Ayes:  All

Accounts Payable:

Motion by Bischer (Catalano) to approve the accounts payable in the amount of $62,313.66

Ayes:   Rhode, Bischer, Catalano

Unfinished Business:

Supt./Mgr Smigelski informed the Board that Clarkston Most has provided appraisal values for the nine right of way properties being acquired for the Category A grant project on 638 Highway.  Values range from $100.00 to $510.00 and Supt./Mgr will be contacting property owners this week to secure deeds.  Supt./Mgr Smigelski  and County Road Engineer Straley are communicating with MDOT to possibly obtain further funding for the project.

A discussion was held regarding brine operations and citizen complaints regarding the section of 638 Highway returned to gravel in Allis Township.

9:00 a.m.		Bid Opening			Tandem Truck Purchase

New Business:

A motion was made by Bischer (Catalano) to enter an agreement with Krakow Township to pave .90 mile of Clinton Lake Highway between Kuffle Road and Green Road.  Total estimated cost is $80,000.00 with the Krakow Township share not to exceed $60,000.00, to be paid over a three year period with the first payment due October 1, 2013 in the amount of $25,000.00, followed by two equal payments of $17,500.00.

Ayes:  Rhode, Bischer, Catalano

A motion was made by Catalano (Bischer) to advertise for asphalt bids to be opened August 5, 2013 at 9:00 a.m. for paving projects in Pulawski and Krakow Townships.

Ayes:  Bischer, Catalano, Rhode

Superintendent/Manager’s Report:

The following information was presented:

- PASER rating of Federal Aid Roads will take place Wednesday and Thursday this week.

- Supt./Mgr Smigelski will be attending the CRASIF/MCRCIP Conference next Wednesday and Thursday in Mt. Pleasant.

- John Niemela, CRAM Director, will be retiring effective October 31, 2013.

- Paul Ponik has requested signs be posted on 634 Highway near his farm.  After brief discussion it was agreed to install two tractor symbol signs to alert motorists.

- Michigan CAT is sponsoring Motor Grader training in Alpena July 31, 2013 and August 1, 2013 at no cost to the Road Commission.  Supt./Mgr will be sending three grader operators to the session which includes hands on training.

- Supt./Mgr informed the Board of a decision by Jackson County and Calhoun County to jointly hire a manger to oversee the two separate road departments within the counties.

The next meeting dates for the Board of Road Commissioners will be on Monday, August 5, 2013 at 8:30 a.m. and Monday, August 19, 2013 at 8:30 a.m.

There being no further business it was moved by Catalano (Bischer) to adjourn the meeting at 10:20 a.m.

Ayes:  All