Presque Isle County Road Commission

Minutes

July 21, 2014

The regular meeting of the Board of Road Commissioners for Presque Isle County was held at the Road Commission office at 657 South Bradley, Rogers City, Michigan. Chairman Thomas Catalano called the meeting to order at 8:30 a.m.

Board Members Present: Thomas Catalano, Ronald Bischer

Excused:  Charles Rhode

Also Present: Supt./Mgr Gerald Smigelski, Clerk Anne Wirgau

Visitors:  None

Minutes:

Motion by Bischer (Catalano) to accept the minutes from the July 7, 2014 meeting as presented.

Ayes:  All

Accounts Payable:

Motion by Bischer (Catalano) to approve the accounts payable in the amount of

$ 167,657.10

Ayes:   Bischer, Catalano

Supt./Mgr Report:

- Category A Project is 99% complete.  Rogers Township has paid their share and Allis Township is paying over five years.

- The East 634 Highway project in Posen is scheduled to begin this morning.  Slight delay in beginning due to change in subcontractor.

- Seal coating of Heythaler Highway and Ward Branch is one-half done and the balance will be completed today.  Hagensville and Klee Road seal coat projects are complete with the fog seal application to take place later this week, weather permitting.

- Supt./Mgr, Clerk and Payroll Clerk met with Jim Przybyla last week regarding health insurance options.

- A possible abandonment request from Terry McConnell  for Timbergill Trail  was discussed.

- Supt./Mgr will be attending the CRASIF/MCRCSIP Annual meeting this week.  A Transparency committee meeting is also scheduled in conjunction with the insurance pool annual meeting.

- An additional property acquisition is being considered for the Krakow garage.

Unfinished Business:

The location of the gates on Tomahawk Road have been reviewed and are in the correct location.

New Business:

Supt./Mgr Smigelski updated the Board on the proposed culvert replacement project on Roost Road.  It is anticipated that the U.S. Fish & Wildlife Department will pay up to $45,000 in materials including a 16’10” x 8’ x 75’ long culvert.  The Road Commission cost for in kind labor and equipment use would be approximately $30,000 - $35,000.  A grading easement will be sought from one property owner.

A motion was made by Bischer (Catalano) enter an agreement with the Department of Fish & Wildlife to seek funding for the project and to authorize Supt./Mgr Smigelski to sign necessary documents.

Ayes:  Bischer, Catalano

A motion was made by Bischer (Catalano) naming Susan J. Paull as an authorized user of accounts with Huron National Bank, Chemical Bank, Calcite Credit Union and Awakon Credit Union for the deposit and withdrawal of funds during the course of Road Commission business.

Ayes:  Catalano, Bischer

A motion was made by Bischer (Catalano) to authorize expenses for Commissioners, Supt./Mgr and Clerk to attend the Annual Northern/Southern Conference at Shanty Creek, Bellaire, September 3-5, 2014.

Ayes:  Bischer, Catalano

Chairman Catalano appointed Gerald Smigelski as Voting Delegate and Commissioner Ronald Bischer as Alternate Voting Delegate for the Annual Meeting conducted at the Northern/Southern Conference, September 5, 2014.

A motion was made by Catalano (Bischer) to authorize expenses for Supt./Mgr and Foremen to attend the County Road Superintendants Seminar October 1-3, 2014 at Sault Ste. Marie.

Ayes:  Bischer, Catalano

Discussion was held regarding Airport Highway and possible future improvements paid for by Category A grant funding.

Supt./Mgr Smigelski advised the Board of another MDOT TWA being offered this summer to remove several dead Ash trees at the A.C. Roth – South Park with plans to plant new tress to replace the diseased Ash trees.

The next meeting dates for the Board of Road Commissioners will be on Monday, August 4, 2014 at 8:30 a.m. and Monday, August 18, 2014 at 8:30 a.m.

There being no further business it was moved by Bischer (Catalano) to adjourn the meeting at 10:00 a.m.

Ayes:  All