Presque Isle County Road Commission

Minutes

June 16, 2014

The regular meeting of the Board of Road Commissioners for Presque Isle County was held at the Road Commission office at 657 South Bradley, Rogers City, Michigan. Chairman Thomas Catalano called the meeting to order at 8:30 a.m.

Board Members Present: Thomas Catalano, Charles Rhode, Ronald Bischer

Also Present: Supt./Mgr Gerald Smigelski, Clerk Anne Wirgau

Visitors:  None

Minutes:

Motion by Rhode (Bischer) to accept the minutes from the June 2, 2014 meeting as presented.

Ayes:  All

Accounts Payable:

Motion by Bischer (Rhode) to approve the accounts payable in the amount of

$ 96,950.07

Ayes:   Rhode, Bischer, Catalano

Supt./Mgr Report:

- Five Townships and the Village of Millersburg had representatives at the Asset Management Workshop conducted on Wednesday, June 4, 2014 at the Rogers City Senior Center.

- Base course paving is scheduled to begin today on the Category A grant project.

- Hauling and installation of gravel on Bluffs Highway is scheduled to begin next week.

- The culverts for 451 Highway and Grand Lake Highway have arrived and will be installed soon.

- A truck load of 12”,15” and 24” steel culverts has been ordered to replenish stock being used this summer.

- The Annual MTA Picnic is scheduled for Tuesday, July 1, 2014 at 6:00 p.m. at the Bismarck Township Hall with a regular meeting to be held at 7:00 p.m.

- Supt./Mgr advised the Board that MDOT has amended our maintenance budget to cover cost overruns which occurred this past winter.   Five TWA projects have been authorized by MDOT to be completed prior to September 30, 2014 and include:

- Tonkey Highway/Schnepp Road intersections – culvert replacement and 	   clean out

-  Business 23 – ditching and stump removal

-  Village of Posen – four or five catch basin replacements

-  M-65 Highway – culvert replacement, south of Posen

-  US-23 near Parker House – Removal of dead Ash trees

Unfinished Business:

A discussion was held regarding brine operations and the establishment of a dust control policy.  Supt./Mgr will draft policy to include language indicating Township cost participation for second or third application, spot application operations, and general Road Commission policy for dust control and brine application.

A list of applicants for the position of Payroll Clerk was reviewed.  Supt./Mgr and Clerk will begin interviews this week.

Discussion was held regarding the Head Mechanic position.  Supt./Mgr Smigelski advised the Board that he does not have a retirement date from Steve Peters yet.

New Business:

A motion was made by Rhode (Catalano) to cast a ballot voting for John Rogers of Kalkaska CRC, Alan Cooper of Wexford CRC and Brian Gutowski of Emmet CRC for postions on the MCRCSIP Board of Directors.

Ayes:  All

After review and brief discussion of the report, a motion was made by Rhode (Bischer) to accept the 2013 Act 51 Report and authorize the Chairman to sign the Attest Sheet.

Ayes:  Catalano, Bischer, Rhode

A motion was made by Bischer (Rhode) to accept the 2013 Audit Report as prepared by Berthiaume & Company.

Ayes:  Rhode, Bischer, Catalano

After review and discussion a motion was made to amend the 2013 Budget as presented by Clerk Wirgau.  (See attached)

Ayes:  Catalano, Bischer, Rhode

Supt./Mgr Smigelski updated the Board on the status of road funding in the legislature, noting that no new funding was legislated prior to the House and Senate recessing for summer.

Commissioner Bischer updated the Board on the complaint he discussed at the June 2, 2014 Board meeting.  It appears the misunderstanding had been exaggerated and does not warrant further action.

Discussion was held regarding the possibility of selling Federal Aid to MDOT as a means to lessen Federal restraints on projects.

The next meeting dates for the Board of Road Commissioners will be on Monday, July 7, 2014 at 8:30 a.m. and Monday, July 21, 2014 at 8:30 a.m.

There being no further business it was moved by Bischer (Rhode) to adjourn the meeting at 10:15 a.m.

Ayes:  All