Presque Isle County Road Commission
Minutes
June 10, 2026
The regular meeting of the Board of Road Commissioners for Presque Isle County was held at the Road Commission office at 657 South Bradley, Rogers City, Michigan. Chairman Norman Quaine called the meeting to order at 8:30 a.m.  

Board Members Present: Norman Quaine, Thomas Catalano, Robert Macomber
Also Present: Supt./Mgr David Kowalski, Board Secretary Anne Wirgau 
Visitors: Clifford Tollini - Presque Isle County Commissioner, Joel Jaroch – Ocqueoc Twp Trustee
Minutes:
          A motion was made by Catalano (Macomber) to approve the minutes from the May 20, 2026 regular meeting.
         Ayes: All

Accounts Payable: 	
           A motion was made by Macomber (Catalano) to approve June 10, 2026 accounts payable in the amount of $834,126.77
         Ayes: Quaine, Catalano, Macomber
      
Superintendent Managers Report:                                  
-  Lake Street and Fireside are very close to being finished, we just have a little bit of shoulder gravel to do.
- M-68 paving today, possibly open Thursday 
- Heythaler is open to traffic we do need to do some ditch clean up and rip rap some of the ditch. Then replace the asphalt that was lost.
- The Village of Millersburg has contacted me and asked if we could put a cost together for maintaining the Village roads in winter and summer.  Did some research and we spend about $8,000.00 a year doing Posen.
- Prepared a letter to send to the Townships explaining how the NRF funds work and what we are limited to do with them. It will be in Township packet the Finance Director sends out to them.  A copy 
-  South Porter had the GI meeting last week. They are trying to make the September bid letting and it would have a completion date of 11-13-2026. Rick has one more culvert to do at 1 mile intersection. He will then focus on 3 mile Hwy.
-Supt./Mgr is working on our MDOT State Hwy Maintenance Contract, adjusting material costs to current and expected prices. This contract is done every five years.
- The crews have started applying Brine and Calcium Chloride
- Grand Lake water level is within reason and all the boards are in. We anticipate turning over management of the dam to the County as soon as there is ice on the lake.
- Supt./Mgr has been getting some good options for a mechanic to possibly hire in the fall, this would replace Deegan Felax.
- Supt,/Mgr provided the Board with an update on expenditures for flood damage repairs through June 8, 2026.  Discussion was held.

Visitors:
    County Commissioner Tollini stated Rainy Lake Road is starting to be in poor condition with large potholes in one section. Discussion was held.
     Ocqueoc Township Trustee Joel Jaroch informed the Board of a new pumper truck purchased by Ocqueoc/Bearinger Fire Department which will be available for mutual aid with other departments as needed.
     Mr. Jaroch also asked how many township road millages there are currently in Presque Isle County? Supt./Mgr Kowalski advised there are six out of the fourteen townships.  Discussion was held regarding the procedures to get a proposed millage on the ballot.
    Mr. Jaroch also asked the status of Domke and River Road projects? Supt./Mgr advised they would be done fairly soon as the Onaway crew has caught up on flood damage repairs.
 Unfinished Business:
    A brief discussion was held regarding the Village of Millersburg accepting the revisions to the Memorandum of Understanding.
     A motion was made by Macomber (Catalano) to authorize Supt./Mgr to execute the agreement.
    Ayes:  Quaine, Macomber, Catalano
New Business:
     A motion was made by Catalano (Macomber) to authorize Chairman and Members to sign the request for Engineering reimbursement from MDOT in the amount of $10,000.00.
     Ayes: Quaine, Catalano, Macomber

    Finance Director Wirgau reported the audit is complete with no exceptions or adjustments.  Copies of the audit, final budget and 2025 Act 51 Report were given to Commissioners and County Chairman.  Several items were briefly reviewed and discussed.
      A motion was made by Catalano (Macomber) to accept the audit, adopt the final budget and authorize Chairman to sign Attest page for the Act 51 Report.
      Ayes: Macomber, Catalano, Quaine

     A motion was made by Macomber (Catalano) to purchase a Generac stand-by generator and installation from John’s Electric for $25,648.00.
     Ayes:  Quaine, Catalano, Macomber

     A motion was made by Catalano (Macomber) to sign Title Sheet for S. Porter Road, 1.1 mile crush/shape/pave project.
     Ayes: Macomber, Catalano, Quaine

     A  motion was made by Catalano (Macomber)  to vote for Tom Doty for a 3-year term for Upper Peninsula Road Builders Association and Beth Hunt and Laurita Humphrey for 3-year terms from Southern Michigan Road Commissions the CRASIF Board of Directors.
   Ayes: All

    A motion was made by Macomber (Catalano)  to vote for Michael Atton and Tony Casali for two Northern Region 3-year terms and Brett Laughlin for a At Large 3-year term on the MCRCSIP Board of Directors.
    Ayes:  All

   Resolution 2026-06 was offered by Catalano and supported by Macomber as follows:

Resolution of the Board of Commissioners of Presque Isle County Road Commission to enter MDOT Contract 
WHEREAS, there has been presented to this meeting a desire of the Commissioners of Presque Isle County Road Commission to enter a contract between Presque Isle Road Commission and the Michigan Department of Transportation (MDOT) .
WHEREAS, this Board has reviewed the Maintenance Contract and finds it is in the best interest and to the benefit of the Presque Isle County Road Commission to enter into such a contract in full force and effect from October 1, 2026, through September 30, 2031.
NOW THEREFORE IT IS RESOLVED, that Supt./Mgr David A. Kowalski of the Presque Isle County Road Commission is authorized to execute electronically such documents, in the name and on behalf of this County Road Commission. 
THIS RESOLUTION is effective this date, with all present Commissioners voting affirmatively.
Adopted	Ayes:  Quaine, Catalano, Macomber
		Nays:  None


     


    Chairman Quaine set the next meeting date as Wednesday, June 24, 2026 at 8:30 am.  

     The July meeting dates will be Wednesday, July 8, 2026 at 7:00 a.m. followed by a Public Hearing (Lost Lake relocation) at 9:00 a.m. and regular meeting on Wednesday, July 22, 2026 at 8:30 a.m.
      
       With no further business to come before the Board the Chairman adjourned the meeting at 10:05 a.m.
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